WEDE5020 – Web Development

Website Project Proposal – Part 1 (Proposal A)

Project Initiation and Planning

Full Name: Lungelwa S'phesihle Mazibuko

Student Number: ST10232490

Group: Individual Work

Lecturer: Mzamo Maphumulo

Submission Date: 28 July 2026

# Table of Contents

Table of Contents	1

1. Introduction	2

2. Organisation Overview	3

Organisation Name	3

Organisation Background	3

Mission Statement	3

Vision Statement	3

Core Values	3

3. Project Proposal	3

4. Website Objectives	4

Primary Goal	4

Objectives	4

Key Performance Indicators (KPIs)	4

5. Target Users	4

6. Current Website Analysis	4

Strengths	5

Weaknesses	5

Opportunities	5

Threats	5

7. Functional Requirements	5

8. Non-Functional Requirements	5

9. Website Content Structure	6

Home	6

About	6

Ministries	6

Events	6

Bible Study	6

Contact	7

Gallery	7

10. Navigation Structure	7

11. File and Folder Structure	7

12. Colour Palette	8

13. Typography	8

Heading Font	8

Body Font	8

14. Wireframes (Low Fidelity)	8

Home Page	9

About Page	9

Ministries Page	10

Events Page	10

Bible Study Page	11

Contact Page	11

15. Images Required	12

16. Technical Requirements	12

Development Tools	12

Browser Compatibility	12

Hosting	12

Domain	12

17. SEO Strategy	13

18. Testing Plan	13

19. Project Milestones	13

20. Project Timeline	13

21. Project Budget	13

Phase 1 – Development Costs	14

Phase 2 – Monthly Operating Costs	14

22. Risks and Mitigation	14

23. Success Criteria	14

24. Deliverables	14

25. Conclusion	15

26. References	15

# 1. Introduction

In today's digital world, a professional website is an essential communication tool for organisations. This project focuses on the design and development of a modern, responsive website for the Seventh-day Adventist Church (SDA). The website will provide members, visitors, and the wider community with easy access to information about the church's mission, beliefs, worship services, ministries, events, and community outreach programmes. It will also include features such as contact forms and Bible study request forms to improve communication and engagement. The website will be designed using modern web development practices to ensure usability, accessibility, and responsiveness across desktop, tablet, and mobile devices.

# 2. Organisation Overview

## Organisation Name

Seventh-day Adventist Church (SDA)

## Organisation Background

The Seventh-day Adventist Church is a global Protestant Christian denomination officially organised in 1863. It has millions of members across more than 200 countries and territories. The church focuses on biblical teachings, Christian education, healthcare, community service, evangelism, and preparation for the Second Coming of Jesus Christ.

The SDA Church operates schools, universities, hospitals, clinics, publishing houses, humanitarian organisations such as ADRA, and thousands of local churches worldwide.

Local churches regularly organise worship services, youth programmes, Bible studies, health expos, community outreach initiatives, and charitable activities.

## Mission Statement

"To make disciples of Jesus Christ who live as His loving witnesses and proclaim to all people the everlasting gospel of the Three Angels' Messages in preparation for His soon return."

## Vision Statement

"Every member actively prepared for Christ's return while serving God and the community through love, compassion, and faithful stewardship."

## Core Values

- Biblical Truth

- Integrity

- Compassion

- Service

- Excellence

- Community

- Stewardship

- Respect

# 3. Project Proposal

The proposed website aims to modernise the church's online presence by creating an informative, visually appealing, and user-friendly website. The website will provide visitors with easy access to information regarding worship services, ministries, upcoming events, church history, beliefs, contact details, and community outreach programmes.

The website will also encourage greater interaction between church leadership and members through enquiry forms, Bible study requests, volunteer registration, and event announcements.

The project will improve communication, increase community engagement, and strengthen the church's digital presence.

# 4. Website Objectives

## Primary Goal

To develop a responsive and accessible website that effectively represents the Seventh-day Adventist Church while providing useful information and online services to members and visitors.

## Objectives

- Increase community awareness of the church.

- Improve communication between church leadership and members.

- Provide online access to church information.

- Promote upcoming events and church programmes.

- Encourage participation in ministries.

- Provide Bible study registration.

- Allow visitors to submit enquiries online.

- Increase attendance at worship services.

- Strengthen the church's digital presence.

## Key Performance Indicators (KPIs)

| KPI | Target (within 6 months of launch) |
| --- | --- |
| Monthly website visitors | 1,200+ |
| Bible study registrations | 15+ per month |
| Online enquiries submitted | 10+ per month |
| Average page load time | Under 3 seconds |
| Worship service attendance (new visitors) | 5+ new visitors per month |

# 5. Target Users

The website is intended for a diverse audience, including:

- Existing church members

- First-time visitors

- Families

- Young adults

- Teenagers

- Community members

- Bible study students

- Volunteers

- Donors

- Individuals seeking spiritual guidance

# 6. Current Website Analysis

Many local churches rely primarily on social media platforms for communication. While social media is useful, it is not sufficient as a comprehensive information source.

## Strengths

- Established church reputation

- Active congregation

- Weekly worship services

- Existing ministries

- Strong community involvement

## Weaknesses

- Limited online information

- Outdated website design (where applicable)

- Difficult navigation

- No central event calendar

- Limited visitor engagement

## Opportunities

- Reach younger audiences

- Promote church events

- Increase volunteer participation

- Improve communication

- Share sermons and announcements

- Expand community outreach

## Threats

- Cybersecurity risks

- Website maintenance costs

- Competition for online attention

- Outdated information reducing trust

# 7. Functional Requirements

The website must allow users to:

- Navigate between pages

- View church information

- Submit enquiries

- Register for Bible studies

- View upcoming events

- Access contact information

- Browse ministry pages

- View image gallery

- Access the website from mobile devices

# 8. Non-Functional Requirements

The website should:

- Load within three seconds

- Be responsive on all devices

- Meet accessibility guidelines

- Be easy to navigate

- Use consistent branding

- Have secure contact forms

- Be easy to maintain

- Support modern web browsers

# 9. Website Content Structure

The website will contain the following pages:

## Home

- Welcome message

- Hero banner

- Latest announcements

- Upcoming events

- Service times

- Call-to-action buttons

## About

- Church history

- Mission and vision

- Core beliefs

- Church leadership

## Ministries

- Children's Ministry

- Youth Ministry

- Women's Ministry

- Men's Ministry

- Health Ministry

- Community Services

- Sabbath School

## Events

- Church calendar

- Upcoming programmes

- Community outreach

- Youth events

## Bible Study

- Online registration form

- Study options

- Contact information

## Contact

- Address

- Google Maps

- Telephone

- Email

- Social media

- Contact form

## Gallery

- Church events

- Community outreach

- Worship services

- Youth programmes

# 10. Navigation Structure

HOME

│

├── About

│

├── Ministries

│     ├── Children

│     ├── Youth

│     ├── Women

│     ├── Men

│     ├── Sabbath School

│     └── Health Ministry

│

├── Events

│

├── Bible Study

│

├── Contact

│

└── Gallery

# 11. File and Folder Structure

SDA-Church-Website

│

├── index.html

├── about.html

├── ministries.html

├── events.html

├── biblestudy.html

├── contact.html

│

├── css

│     └── style.css

│

├── js

│     └── script.js

│

├── images

│     ├── hero.jpg

│     ├── logo.png

│     ├── pastor.jpg

│     ├── gallery1.jpg

│     ├── gallery2.jpg

│     └── ministries.jpg

│

├── fonts

│

└── README.md

# 12. Colour Palette

| Swatch | Hex Code | Usage |
| --- | --- | --- |
| Deep Navy | #1F3A5F | Primary brand colour, header/footer |
| Warm Gold | #C9A227 | Accents and calls-to-action |
| Soft Cream | #F5F1E8 | Background sections |
| Charcoal | #333333 | Body text |
| Pure White | #FFFFFF | Page background |

# 13. Typography

## Heading Font

Poppins Bold

## Body Font

Open Sans

# 14. Wireframes (Low Fidelity)

## Home Page

----------------------------------------------------

LOGO                HOME ABOUT MINISTRIES CONTACT

----------------------------------------------------

HERO IMAGE

"Welcome to the SDA Church"

[ Learn More ]   [ Contact ]

----------------------------------------------------

Upcoming Events

Church Announcements

Ministries

Latest Sermons

----------------------------------------------------

Footer

Contact | Address | Social Media

----------------------------------------------------

## About Page

----------------------------------------------------

Header

----------------------------------------------------

Church History

Mission

Vision

Core Beliefs

Leadership

----------------------------------------------------

Footer

----------------------------------------------------

## Ministries Page

----------------------------------------------------

Header

----------------------------------------------------

Children's Ministry

Youth Ministry

Women's Ministry

Men's Ministry

Sabbath School

Health Ministry

Community Services

----------------------------------------------------

Footer

----------------------------------------------------

## Events Page

----------------------------------------------------

Header

----------------------------------------------------

Upcoming Events

Event Calendar

Sabbath Programmes

Community Outreach

----------------------------------------------------

Footer

----------------------------------------------------

## Bible Study Page

----------------------------------------------------

Header

----------------------------------------------------

Bible Study Information

Benefits

Registration Form

FAQ

----------------------------------------------------

Footer

----------------------------------------------------

## Contact Page

----------------------------------------------------

Header

----------------------------------------------------

Contact Form

Address

Telephone

Email

Google Maps

Social Media

----------------------------------------------------

Footer

----------------------------------------------------

# 15. Images Required

- Church Building

- Worship Service

- Pastor

- Youth Ministry

- Children's Ministry

- Community Outreach

- Choir

- Prayer Meeting

- Bible Study

- Sabbath School

# 16. Technical Requirements

## Development Tools

- Visual Studio Code

- GitHub

- HTML5

- CSS3

- JavaScript

## Browser Compatibility

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari

## Hosting

Shared Linux Hosting

## Domain

www.sdalocalchurch.org.za

# 17. SEO Strategy

The website will be optimised using:

- Descriptive page titles

- Meta descriptions

- Semantic HTML

- Image alt text

- Fast loading speed

- Mobile responsiveness

- Internal links

- Search-friendly URLs

# 18. Testing Plan

| Test Type | Description | Tools/Method |
| --- | --- | --- |
| Cross-browser testing | Verify layout and function across major browsers | Chrome, Edge, Firefox, Safari |
| Responsiveness testing | Confirm layout adapts to mobile, tablet, desktop | Browser dev tools, real devices |
| Form validation testing | Ensure enquiry/Bible study forms validate input correctly | Manual testing |
| Link testing | Check all navigation and internal links function | Manual click-through |
| Accessibility testing | Check colour contrast, alt text, keyboard navigation | WAVE, manual review |

# 19. Project Milestones

| Milestone | Description |
| --- | --- |
| M1 | Proposal approved by lecturer |
| M2 | Content research and sourcing complete |
| M3 | Sitemap and wireframes finalised |
| M4 | HTML structure and content built for all pages |
| M5 | CSS styling and responsive design complete |
| M6 | JavaScript functionality implemented |
| M7 | Testing and debugging complete |
| M8 | Final submission via GitHub repository |

# 20. Project Timeline

| Week | Activity |
| --- | --- |
| Week 1 | Research organisation, draft and submit proposal |
| Week 2 | Content gathering and sourcing; finalise sitemap |
| Week 3 | Develop wireframes and folder structure |
| Week 4 | Build HTML structure for all pages |
| Week 5 | Apply CSS styling and responsive layout |
| Week 6 | Implement JavaScript functionality |
| Week 7 | Cross-browser testing and debugging |
| Week 8 | Final review, README update, and submission |

# 21. Project Budget

## Phase 1 – Development Costs

| Item | Estimated Cost (ZAR) |
| --- | --- |
| Domain registration (1 year) | R150 |
| Web development (student project — in-kind) | R0 |
| Stock imagery / icon licensing | R300 |
| Custom logo design (if required) | R800 |
| Total | R1,250 |

## Phase 2 – Monthly Operating Costs

| Item | Estimated Monthly Cost (ZAR) |
| --- | --- |
| Shared Linux hosting | R120 |
| SSL certificate | R0 (included with host) |
| Website maintenance/updates | R250 |
| Total | R370 |

# 22. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Limited content/photos from the organisation | Use royalty-free placeholder imagery until real photos are supplied |
| Tight development timeline | Follow the milestone schedule and prioritise core pages first |
| Browser inconsistency | Test regularly across browsers during development, not only at the end |
| Data security for enquiry/registration forms | Use basic input validation and HTTPS hosting |

# 23. Success Criteria

The website will be successful if:

- Visitors can easily find information.

- Pages load quickly.

- The website works on all devices.

- Contact forms function correctly.

- Navigation is intuitive.

- Accessibility requirements are met.

- The church receives increased enquiries and event participation.

# 24. Deliverables

The final project will include:

- Website proposal

- Research documentation

- Sitemap

- User personas

- Folder structure

- Wireframes

- HTML pages

- CSS stylesheet

- JavaScript functionality

- Responsive design

- README.md

- GitHub repository

- Final report

# 25. Conclusion

Developing a dedicated website for the Seventh-day Adventist Church will strengthen its digital presence, improve communication with members and visitors, and make information about ministries, worship services, and community outreach easily accessible. By focusing on responsive design, accessibility, and modern web standards, the proposed website will support the church's mission while providing an engaging online experience for all users.

# 26. References

General Conference of Seventh-day Adventists. (n.d.). Official Seventh-day Adventist Church. https://www.adventist.org

ADRA International. (n.d.). About ADRA. https://adra.org

World Wide Web Consortium. (n.d.). Web Content Accessibility Guidelines (WCAG). https://www.w3.org/WAI/

Mozilla Developer Network. (n.d.). HTML, CSS and JavaScript Documentation. https://developer.mozilla.org